## Slide 1: CBETA Production Magnets
BD 2306, 2307, 2308
QD 2402
QF 2506, 2507, 2508, 2510, 2511

## Slide 2
QF magnet with block in backwards (not accepted)
BD
QF
QD
All magnets are shown, those under consideration this week are under light blue bars

## Slide 3
QF magnet with block in backwards
BD
QF
QD
All magnets are shown, those under consideration this week are under light blue bars

## Slide 4
BD
QF
QD
QF magnet with block in backwards
All magnets are shown, those under consideration this week are under light blue bars
If magnets are not tuned yet, the untuned value is shown

## Slide 5
BD
QF
QD
QF magnet with block in backwards
All magnets are shown, those under consideration this week are under light blue bars
If magnets are not tuned yet, the untuned value is shown

## Slide 6: Tuned Magnets Summary
Magnet # | Run # | Midplane error (G) | Units FOM | CBETA FOM | Quad error at x=0 (rel.)
2306 |  | /**/5.36 | 66.29 | 2.082 | 0.112%
2307 |  |  |  |  | 
2308 |  |  |  |  | 
2402 |  |  |  |  | 
2506 |  |  |  |  | 
2507 |  |  |  |  | 
2508 |  |  |  |  | 
2510 |  |  |  |  | 
2511 |  |  |  |  | 
Goals |  | ≤ 1.5 | ≤ 10 | ≤ 0.375 | ≤ 0.05% (Q)

## Slide 7: QF 2509 Backwards Block
This analysis told us where to look for a reversed block
Measured field
Simulation with one block reversed

## Slide 8: QF 2509 Backwards Block

## Slide 9: Status
BD production approved last week
  Of last 3 samples, one tuned in one iteration, two took two iterations, using standard 64 wires
BDT1,2 samples (2 of each) found on Monday
  Measuring, experimenting with tuning this week
Tuning of existing QF, QD batch ongoing
  We have up to QF 2524 and QD 2413 in stock
  Last week was consistent with 8.2 magnets/week